UpLift Deliverable 1
Brandon Martinez

---
The Problem
Working out is intimidating and mysterious to many. Resources for fitness are often fragmented hidden behind paywalls or confusing. It can be hard to tell who is offering a good weightlifting plan and who is out to take your money. It can be hard to tell if you’re progressing with your fitness goals, which adds another obstacle to maintaining this important habit.

---
My Solution
A website that allows users to create, share, and review routines. Users will also be able to track when they exercised, what routine they performed, how many reps and at what weight they performed them . The app will calculate recommended weights for subsequent workouts based on parameters set by the routine. This way, users can find reputable routines and track their progress in a streamlined, easy to understand way.

---
Project Objectives(Essential)
Login and Account System
Routine Editor
Routine Searching and Browsing
Routine Rating
Responsive UI. Looks good on Phones, Tablets, and computers.

---
Objectives(Ideal)
These objectives could be cut in case of severe time constraints.
Workout log view. View when you’ve worked out.
Workout tracker. Allows you to start a session and input your weights/reps as you follow that routine.
Routine progress. View how far into a routine you are.

---
Areas for Expansion
User health data tracking: Weight, strength standards by lift.
Graphs for detailed user data analysis. Weight, strength, volume, etc.
Social system for comparing progress.
Routine monetization
Exercise tutorial videos
Integration with other fitness solutions(Fitbit, WearOS, etc.)

---
Development/Implementation Tools
API – Rocket.rs
Auth- Firebase Auth
Database – Firestore
Algolia – Search
Frontend – nuxt.js (Vue)
CSS Classes – Tailwind CSS
API tester – Postman
Environment Variables – rust std::env and javascript dotenv
*Possible* Containerization – Docker

---
Design Phases
Use Case diagram (1 day)
System Architecture diagram (1 day)
Data Flow, User Flow, System Sequence Diagrams (2 days)
Database diagram (2 days)
UI Design ( 2 weeks). Each includes computer, tablet, and mobile layouts. Excess time for refinement.
  1. Homepage ( 1 day)
  1. Routine Creator (3 days)
  1. Routine Viewer ( 1 day)
  1. Routine Search ( 1 day)
  1. Workout Editor ( 2 days)
  1. Workout List ( 1 day)
  1. Login/Register ( 1 day)
  1. Profile( 1 day)

---
Development Phases
1. Fit Test: Create ultra-barebones API, frontend, and database to test integration of technologies. (1 day)
2. User table: Create the Database tables for user accounts.( 1 day)
3. User Serializers: Create API views to allow CRUD of Users.(2 days)
4. User Authorization: Add API ability to generate JWT tokens and authorize requests using them.( 2 days)
5. Login frontend: Create frontend page to login a user and send them to dummy homepage.(1 day)
6. Register frontend: Create registration page to create new users.(1 day)
7. Navbar: Create site navigation bar. (1 day)
8. Exercise table: Create tables and populate with common weight exercises.(1 day)
9. Exercise serializers: Create views to CRUD exercises. ( 2 days)
10. Routine table: Create Database tables related to Routine creation. (1 day)
11. Routine serializers: Create views to CRUD reviews.( 2 days)
12. Routine create frontend: Create view to create a new routine. (3 days)

---
Development Phases (2)
13. Routine list frontend: Create page for viewing list of public routines created by all users. ( 1 day)
14. Routine search frontend: Allow for searching of routines. ( 5 days)
15. Workout Model/table: Create Models to track instances of working out. Must be associated with routines.( 1 day)
16. Workout Serializer: Create API views for CRUD of workouts. ( 2 days)
17. Workout Editor frontend: Start a workout, then be guided through all exercises in a routine. Prompts for weightsxreps throughout. If first workout of routine, then ask for initial values. Workout controller should be aware of former workouts to dictate weight increases/decreases. These will be based on what is dictated by the routine. ( 3 days)
18. Workout list frontend: Get a list of each time you've worked out, and be able to open workout objects to see how you did. ( 1 day)
19. Homepage Frontend: A homepage that informs you of what workout is due for that day, and also provides access to all other features of the site. ( 2 days)
20. User profile frontend: Change your username, contact info, reported weight, age, and other details. ( 1 day)

---
Other Notes
All major frontend pages should be designed in advance.
Component Libraries may be added in the future to save on time.
Being Containerized is non-essential but I did want to list the tool in case it was used.
I think I’ll try to avoid extensive bugfixing until I’ve gone through the development phases once, then go back and bugfix phase by phase.
Making pages responsive is not its own phase in development since they should all be built responsive from the get-go.
Approximately 34 days of productivity required