## Slide 1: uplift
Deliverable 2

## Slide 2: Login Usecases

## Slide 3: Routine Editor Usecases

## Slide 4: Routine Browsing and Workout Logging Usecases.

## Slide 5: Site Admin Usecases

## Slide 6: Other:
Completed System Architecture Diagram. To be presented next week
Made small Revisions to Project Plan
To answer the question poised last week on the need for a third party search tool: Firestore Cloud databases does not provide full text search built in.
Status: Slightly behind where I intended to be at this point. Want to have all design done in the next 1-2 weeks to start development ASAP. As a result, UI wireframes may be less detailed.
Goals for this week:
  Complete Data and User Flow Diagrams.
  Complete System Sequence Diagrams
  Complete Database Diagram